vc/28-Mar-03

#### Week 14: (31/03 to 05/04)

### SM18 Operation SCHEDULE (Monday Morning) Meeting

- Test Coordinator this week:    Stephane Sanfilippo

- MTA Technician on call:  (16-3602) Giorgio

- Planning for this week :

- TBA1:   3011  : START cold tests

- TBA2:   1017 to be Disconnected ;  1018 will come

- TBC2 :  1019  Disconnected ; 3005 will come . Bench RECEPTION TESTS

- TBC1 :  1015  Cold tests to start   ;    Bench RECEPTION TESTS

- *** CONTINUE  USAGE of “ To-do list ”    ***

- Follow-up of problems from Operation Last week(Pierre, Federico)

- NEWS (if any) From Cryogenics:  J-P Lamboy

5.   Other General Issues