vc/9-May-03

#### Week 19: (12/05 to 15/05)

### SM18 Operation SCHEDULE (Monday Morning) Meeting

- Test Coordinator this week:    O.Berrig

- MTA Technician on call:  (16-3602) Richard.

- Planning for this week :

- TBA1:   3007  :  Tests after Final warm up .1016 is coming (prepa. at warm)

- TBA2:   2006  Test at cold after thermal cycle (+tests non performed during first run).

- TBC2 :  3013 at 1.9 K (still first run)

- TBC1 : 1024 Ready to be cooled down .

- *** CONTINUE  USAGE of “ To-do list ”    ***

# NEW LIST (MASTER COPY) ON PUT On BOARD FOR Thermal Cycle Type Magnets

- Follow-up of problems from Operation Last week( Marco+ Richard)

- NEWS (if any) From Cryogenics:  J-P Lamboy

Problem with cold and HP compressor: news?

- Other General Issues

- Shift hours for operators :    Morning 6h00-13h00

Afternoon : 13h00-21h00

Night 21h00-6h00.

- Connection/disconnection current leads: Training organized by A.Siemko. (names of volunteers)