Vc/30-Aug-04

### Week36 starting 30Aug  04

### SM18 Operation Meeting (Tuesdays)

Bench status  on Monday 30 aug04  ~17.40 hrs

| TBA1 | MBAL3152 | Prep 0 Scan Bench | 299.1 |
| --- | --- | --- | --- |
| TBA2 | MBBL2093 | ICS 5 Traveller Last | 300.8 |
| TBB1 | SSS018 | Finished Ready to go Final scan | 299.2 |
| TBB2 | MBBL3196 | Finished Ready to go Final scan | 300.3 |
| TBC1 | MBAL3145 | PT 6.1 Training 1 | 6.4 |
| TBC2 | MBBL1146 | Prep 5 Pumping + Cool Down | 1.9 |
| TBD1 | SSS044 | PT 12 Warm Up | 296.3 |
| TBD2 | SSS038 | Prep 5 Pumping + Cool Down | 87.8 |
| TBE1 | MBAL3169 | Prep 5 Pumping + Cool Down | 4.9 |
| TBE2 | MBBR1036 | PT 6.4 Training 4 | 4.6 |
| TBF1 | MBAR1133 | Prep 1 Lyre Test | 298.5 |
| TBF2 | MBAR1140 | PT 12 Warm Up | 55.4 |

8/30/2004 5:42:23 PM    Temperature data are taken from TBSM18 site

Coordinator this week: Marco; MTM support on call :  (16-3602).

11 Magnets [ 10  dipoles( 0 with MM)+ 1 SSS]   Disconnected after tests last week ( Sat Midnight to Sat midnight)

- Situation From Cryogenics:  J-P Lamboy or ACR Rep.

- ( SSS work : New issues

CRYO PRIORITY SETTINGS & PAPER Sheet for OP Crew

# Results by Week for PREVIOUS week

| Magnets under Test from 22-08-2004 to 28-08-2004 |
| --- |
| - | Bench | Magnet | Shafts | Start Date . | Connect Time | Cooling Time | Cold Test Time | Warming Time | Disconnect Time | End Date | Total |  |  |
| 1 | TBA1 | MBBL2105 |  | 16-08-2004 | 78 h. | 32 h. | 19 h. | 21 h. | 6 h. | 23-08-2004 | 168 hours |  |  |
| 2 | TBA2 | MBBL3102 |  | 19-08-2004 | 30 h. | 72 h. | 29 h. | 18 h. | 10 h. | 25-08-2004 | 144 hours |  |  |
| 3 | TBB2 | MBAL3186 |  | 18-08-2004 | 30 h. | 49 h. | 50 h. | 11 h. | 8 h. | 24-08-2004 | 144 hours |  |  |
| 4 | TBC1 | MBBL2104 |  | 18-08-2004 | 27 h. | 74 h. | 19 h. | 37 h. | 16 h. | 25-08-2004 | 168 hours |  |  |
| 5 | TBC2 | MBBL1143 |  | 21-08-2004 | 41 h. | 25 h. | 57 h. | 15 h. | 6 h. | 27-08-2004 | 144 hours |  |  |
| 6 | TBD2 | SSS012 |  | 09-08-2004 | 132 h. | 66 h. | 130 h. | 16 h. | 9 h. | 24-08-2004 | 360 hours |  |  |
| 7 | TBE1 | MBAL3173 |  | 17-08-2004 | 22 h. | 49 h. | 23 h. | 31 h. | 15 h. | 23-08-2004 | 144 hours |  |  |
| 8 | TBE1 | MBAL3201 |  | 23-08-2004 | 27 h. | 25 h. | 38 h. | 30 h. | 7 h. | 28-08-2004 | 120 hours |  |  |
| 9 | TBE2 | MBBL3197 |  | 21-08-2004 | 40 h. | 35 h. | 27 h. | 23 h. | 5 h. | 26-08-2004 | 120 hours |  |  |
| 10 | TBF1 | MBBL3136 |  | 13-08-2004 | 42 h. | 107 h. | 38 h. | 18 h. | 7 h. | 22-08-2004 | 216 hours |  |  |
| 11 | TBF2 | MBBL2084 |  | 19-08-2004 | 39 h. | 45 h. | 20 h. | 26 h. | 7 h. | 24-08-2004 | 120 hours |  |  |

### Quench Information

| - | Magnet | Q1 | Q2 | Q3 | Q4 | Q5 | Q6 | Q7 | Q8 | Q9 | Q10 | Q11 | Q12 | Q13 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | MBBL2105 | 10720 A. (D2-U) | 12221 A. (D2_L) |  | - | - | - | - | - | - | - | - | - | - |
| 2 | MBBL3102 | 12098 A. (D2-L) | 27 A. (D1_L) | 12850 A. (No Data) |  | - | - | - | - | - | - | - | - | - |
| 3 | MBAL3186 | 12327 A. (D1-U) | 12468 A. (D1_U) |  | - | - | - | - | - | - | - | - | - | - |
| 4 | MBBL2104 | 11442 A. (D1-L) | 12642 A. (D2-U) |  | - | - | - | - | - | - | - | - | - | - |
| 5 | MBBL1143 | 11242 A. (D1_U) | 11711 A. (D1_L) | 11666 A. (D1-L) | 11786 A. (D1 L) | 11808 A. (D1 L) | 12003 A. (D1_L) | 12065 A. (D1_L) | 12178 A. (D2-U) | 12228 A. (D1_L) | 0 A. (D1_L) |  | - | - |
| 6 | SSS012 | 11592 A. (QI-34) | 12371 A. (QE-34) | 12552 A. (QI-12) | 12626 A. (QE-12) | 12762 A. (QE-12) | 12851 A. (No Data) | 12851 A. | - | - | - | - | - | - |
| 7 | MBAL3173 | 11277 A. (D1-U) | 11277 A. (D1_U) | 12850 A. | - | - | - | - | - | - | - | - | - | - |
| 8 | MBAL3201 | 12232 A. (D1_L) | 12312 A. (D2-L) |  | - | - | - | - | - | - | - | - | - | - |
| 9 | MBBL3197 | 11532 A. (D2_U) | 12687.5 A. (D2-L) |  | - | - | - | - | - | - | - | - | - | - |
| 10 | MBBL3136 | 11286 A. (D1-L-S13) | 11447 A. (D2-U-S13) | 11789 A. (D2-CFB) | 11977 A. (D1-CFB) | 12089 A. (D2-CFB) |  | - | - | - | - | - | - | - |
| 11 | MBBL2084 | 11922 A. (D2-U) | 12687 A. (D2-L) |  | - | - | - | - | - | - | - | - | - | - |

Bench status  and tests for now( Monday 30 Aug/at 17.45 hrs)  & next few days :  see Video Display

| Magnets under Test on 30-08 5:44:28 PM |
| --- |
| - | Bench | Magnet | Shafts | Start | Connect Time | Cooling Time | Cold Test Time | Warming Time | Disconnect Time | Last Test Desc | Time | I | Temp. | Total |
| 1 | TBA1 | MBAL3152 |  | 30-08 | 6 h. | - | - | - | - | Prep 0 Scan Bench | 30-08 (13 : 20) | 0 A. | 300 K | 6 hours |
| 2 | TBA2 | MBBL2093 |  | 26-08 | 30 h. | 27 h. | 27 h. | 26 h. | 2 h. | ICS 5 Traveller Last | 30-08 (16 : 38) | 0 A. | 300 K | 113 hours |
| 3 | TBB1 | SSS018 |  | 17-08 | 81 h. | 45 h. | 85 h. | 7 h. | 73 h. | Finished Ready to go Final scan | 29-08 (12 : 29) | 0 A. | 300 K | 320 hours |
| 4 | TBB2 | MBBL3196 |  | 24-08 | 44 h. | 23 h. | 50 h. | 19 h. | 7 h. | Finished Ready to go Final scan | 30-08 (11 : 08) | 0 A. | 300 K | 149 hours |
| 5 | TBC1 | MBAL3145 |  | 25-08 | 122 h. | - | - | - | - | PT 6.1 Training 1 | 30-08 (11 : 55) | 10959 A. | 1.9 K | 122 hours |
| 6 | TBC2 | MBBL1146 |  | 27-08 | 23 h. | 46 h. | - | - | - | Prep 5 Pumping + Cool Down | 28-08 (19 : 08) | 0 A. | Cooling | 69 hours |
| 7 | TBD1 | SSS044 |  | 18-08 | 152 h. | 47 h. | 83 h. | 6 h. | - | PT 12 Warm Up | 30-08 (11 : 46) | 0 A. | Warming | 288 hours |
| 8 | TBD2 | SSS038 |  | 24-08 | 130 h. | 19 h. | - | - | - | Prep 5 Pumping + Cool Down | 29-08 (22 : 00) | 0 A. | Cooling | 149 hours |
| 9 | TBE1 | MBAL3169 |  | 28-08 | 26 h. | 23 h. | - | - | - | Prep 5 Pumping + Cool Down | 29-08 (18 : 02) | 0 A. | Cooling | 49 hours |
| 10 | TBE2 | MBBR1036 |  | 26-08 | 46 h. | 29 h. | 30 h. | - | - | PT 6.4 Training 4 | 30-08 (13 : 33) | 12170 A. | 1.9 K | 105 hours |
| 11 | TBF1 | MBAR1133 |  | 29-08 | 22 h. | - | - | - | - | Prep 1 Lyre Test | 30-08 (03 : 11) | 0 A. | 300 K | 22 hours |
| 12 | TBF2 | MBAR1140 |  | 24-08 | 38 h. | 6 h. | 91 h. | 2 h. | - | PT 12 Warm Up | 30-08 (15 : 29) | 0 A. | Warming | 137 hours |

Quench Information

| - | Magnet | Q1 | Q2 | Q3 | Q4 | Q5 | Q6 | Q7 | Q8 | Q9 | Q10 | Q11 | Q12 | Q13 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | MBAL3152 |  | - | - | - | - | - | - | - | - | - | - | - | - |
| 2 | MBBL2093 | 11123 Amp. (D1-U) | 12358 Amp. (D2-L) |  | - | - | - | - | - | - | - | - | - | - |
| 3 | SSS018 | 11295 Amp. (QI_12) | 12331 Amp. (QE_12) |  | - | - | - | - | - | - | - | - | - | - |
| 4 | MBBL3196 | 9805 Amp. (D2_L) | 11857 Amp. (D2_L) | 12850 Amp. () | - | - | - | - | - | - | - | - | - | - |
| 5 | MBAL3145 | 10959 Amp. (D1_U_S01) |  | - | - | - | - | - | - | - | - | - | - | - |
| 6 | MBBL1146 |  | - | - | - | - | - | - | - | - | - | - | - | - |
| 7 | SSS044 | 12067.3 Amp. (QE-34) | 12856 Amp. (No Data) |  | - | - | - | - | - | - | - | - | - | - |
| 8 | SSS038 |  | - | - | - | - | - | - | - | - | - | - | - | - |
| 9 | MBAL3169 |  | - | - | - | - | - | - | - | - | - | - | - | - |
| 10 | MBBR1036 | 11825 Amp. (D1-L) | 12213 Amp. (D1-L) | 11950 Amp. (D1_L) | 12170 Amp. (D1-L) |  | - | - | - | - | - | - | - | - |
| 11 | MBAR1133 |  | - | - | - | - | - | - | - | - | - | - | - | - |
| 12 | MBAR1140 | 12465 Amp. (D1_U, S1) | 12666 Amp. (D1_L-S13) | 12811 Amp. (No Data) |  | - | - | - | - | - | - | - | - | - |

General Problems last week :

| Date | Bench | Problem | Type | Application/ soft | Action/advise |
| --- | --- | --- | --- | --- | --- |
| Tuesday_24_N | TBB1 | IAP @ warm on B2: B1 is called. Need to discharge heaters but Heaters 1 &2 did not discharge. | MTM |  | Salem called. |
| Wednesday_25_N | TBA2 | Searching for 2093 magnet in MTF two names appeared HCLBBL2093 and HCLABL2093 | TS | MTF | EDMS support informed by Stephane. Correction on going. |
| Wednesday_25_N | TBB1 | Warm-up quench repeated because information not given to ACR team (No SMS, no verbal information) | MTM |  |  |
| Wednesday_25_N | TBB | Still no hf and lf status windows to display the magnet names in TEMA | AB-CO |  |  |
| Wednesday_25_N | TBB1 | During warm –up quench of SSS dipole pens selected instead of SSS pens | MTM |  |  |
| Thursday _26_A | TBD2 | Survey on SSS038: magnet moving during cool down. | MTM |  | Survey repeated? |
| Thursday _26_A | TBD1 | Rotation of shaft in aperture 1 not good (4% RMS) | MTM |  | Pierre informed Stephane and P.Legrand. Problem in the coupler of the TRU. Solved. |
| Thursday _26_N | TBB1 | Roll angle on SSS018 out of limit : 23 mrad measurements repeated several times. | MTM |  |  |
| Thursday _26_N | TBE2 | HV final at warm (WP07) not available in MTF.ICS informed that they have done the test and that it was OK. | ICS |  | File has to be uploaded in MTF. |
| Friday_27_M | TBD1 | SPA test: Water fault. | AB/PO |  | Salem informed. This persists even then water flow OK. AB/PO informed. They solved the problem. |
| Friday_27_M | TBD1 | SPA test: Communication problem. Unable to launch from TEMA | AB/CO | TEMA | Salem solved the problem by quitting and resetting TEMA. |
| Friday_27_M | TBD1 | IAP: T coil measurements: Voltage limit setting too low (52 V) | MTM | IAP | Salem increased the limit to 65 V.. |
| Friday_27_M | TBB2 | Rotary switch blocked in a position between CC and B2 | MTM |  | Salem switched off the controller and repeat the operation. |
| Friday_27_M | TBD1 | Quench signals too noisy? | MTM |  | Solved by Salem. |
| Friday_27_M | TBD2 | Wire broke during rot wire measurements. | MTM |  | Following the list proposed last week : XY repeated then rotwire again. |
| Friday_27_A | TBB1 | SSS018 : Problem with hf/lf DAQ : Wrong magnet setting. Dipole setting launched instead of quadrupole one. | MTM |  |  |
| Friday_27_A | TBD1 | Unable to find MM position. | MTM |  | We have to look into b2 value and not b1. |
| Friday_27_N | TBA1 | Training 2 of 3199: TEMA hung. TEMA off and re-launched. After the quench : AQA could not analyse the quench Alarm : All 4 heaters should fire after trigger | AB/CO | TEMA | Analysis done locally. TC informed : give the OK to continue. |
| Friday_27_N Saturday_28_M | TBD2 | Rotwire MQT in Ap1 not performed : PC blocked. SW15 re-launched : wire broke. | MTM |  | Salem shut down the station and restarted it. |
| Saturday_28_M | TBB2 | SPA not getting launched. PC fault . Interlock could not be reset | AB/CO? |  | Salem solved the problem by resetting the PLC. |
| Saturday_28_M |  | Hf/lf viewer not working properly in the control room. | AB/CO | Hf/lf | Salem advised to work in local stations.. |
| Saturday_28_A | TBA2 | HWREC blocked on test of magnet 2093 | AB/CO | TEMA | Salem switched off TEMA and it worked again. |
| Saturday_28_A | TBD1 | Rotwire MQT: Serial port problem with power application. Then during the measurements wire broke. Inclinometer not working correctly. | AB/CO |  |  |
| Saturday_28_N | TBF2 | Current in PC drops during LHC cycle | ? |  | Min NRJ and cycle repeated. |
| Saturday_28_N | TBB2 | Water interlock in PC | AB/PO |  | Called Piquet AB/PO: he increased the level of water. |
| Sunday_29_M | TBF2 | No quench data in DAQ disk: wrong magnet name: I057 instead of F140. | MTM |  | Field have to be transferred Monday. |
| Sunday_29_M Sunady_29_N | TBF2 | MMP problem: Trigger not received. Switch off/on the crates: error remains | AB/CO. | MMP | Salem start the investigation. Helped by Alessandro Sunday evening. Crates, cable changed. Still error. Change the sun station with sun MTA34 then OK. Communication card in the Sun not working? H.Reymond will investigate the problem Monday. |
| Sunday_29_M | TBF2 | Hfoff slow on F cluster. No analysis of quench possible on control room | AB/CO | hf | Salem found that analysis is possible locally. No data for quench antenna. |
| Sunday_29_A | TBC1 | Amplifier problem | AB/CO |  | Salem solved the problem by changing RS232 converter for amplifier 2 in MM mobile rack |
| Sunday_29_A | TBD1 | Slow PA when ramping for quench at 11850 A. |  |  |  |
| Sunday_29_N | TBE2 | AQA not working properly in TEMA and local server. | AB/CO | AQA | Analysis done with files DAQ disk 2. Informed AB/CO Monday. |
| Sunday_29_N | TBC1 | Wrong name on active bench : launching of SPA test not possible . | MTM |  | Salem launched it. |
| Sunday_29_N | TBC1 | MM1: Error in amplifier communication | AB/CO |  | Salem solved the problem: changed of the amplifier card? |
| Sunday_29_N | TBD1 | Corrector power test , GH circuit. TEMA blocked | AB/CO | TEMA | Salem informed. Emergency stop pushed. Test re-launched locally. |
| Sunday_29_N | TBC1 | AQA not working from control room. | AB/CO | AQA | Salem advised to do the analysis through the local server. |
| Sunday_29_N | TBE1 | SPA test. PLC fault : cryo interlock | ACR |  |  |