| phases | Connect time | Cooling time | Cold tests | Warming time | Disconnect time |
| --- | --- | --- | --- | --- | --- |
| average | 43 | 27 | 58 | 17 | 11 |

### Week 50 starting 10 Dec 05

### SM18 Operation Meeting (Tuesdays)

Bench status  on Monday  12 December 05

Coordinator: S.Sanfilippo; F.Chiusano support 16-3602

13 complete Magnet Tests cycles

9 dipoles (2 MM )+ 1 S4 (1 MM & SSW )+3SSS (no MM)

Disconnected or ROBTC after tests last week

- Situation from Cryogenics:  J-P Lamboy or ACR Rep.

- Situation from Mechanics:  J.Halik (SSS, SSSS).

General Points :

- Last quench at 1.9 K: Wednesday ~20h.

- New web_dip_coor pages.

List of cryostated dipoles, with specification of dipole types, to be cold tested

http://lhc-dipcoor.web.cern.ch/LHC-dipcoor/tests/waitingtests.html

- SSW on SSS347: Vacuum broken with shafts, SSW : Sag_cal_ files!

- ROCLA parked in the entrance

- SSS605: what’s happened (prob with alignment-leak in the cold mass).

# Text boxes

Short circuit inter-turn

HP tests

Special tests

FD + shafts broken

Long training + MM

Total:   Average : 155 h