### Week 9 starting 27 Feb 06

### SM18 Operation Meeting (Tuesdays) 28 Feb 06

Bench status  on Monday  27-02- 2006 at:

| 8 | A1 | MBBR2300 | CR 1 Leak Test | 299.38 |
| --- | --- | --- | --- | --- |
| 5 | A2 | MBBL2142 | PT 2 HV Cold Test | 1.90 |
| 12 | B1 | SSS300 | PT 14 Magnet MAPS | 299.11 |
| 4 | B2 | SSS184 | PT 4 Slow power abort check | 1.90 |
| 9 | C1 |  |  | 298.04 |
| 7 | C2 | SSS188 | Prep 5 Cool Down | 5 |
| 2 | D1 | SSS610 | PT 6.6 Training 6 | 2.35 |
| 10 | D2 |  |  | 299.11 |
| 1 | E1 | MBBL1626 | Thermal Cycle | 230.04 |
| 3 | E2 | MBBR1037 | PT 12 Warm Up | 126.93 |
| 6 | F1 | MBBR2258 | PT 12 Warm Up | 286.87 |
| 11 | F2 | MBBR1526 | Prep 0 Scan Bench | 298.49 |

2/27/2006 12:27:10 PM   Tempr. from TBSM18 site

Supervisor: Marco? : Eq support : 16-3602 : Maryline

15 Magnet Tests completed :  7 Dipoles (0 with MM)

6 Arc-SSS,  1 500 Series.  1 IRSSS 2nd run

General Points :

- Situation from Cryogenics:  J-P Lamboy or ACR Rep.

- Situation from (SSS, SSSS)  :  J.Halik

  - Why 508(D2) could not be changed last sunday ?

- Special SSSS :

Perf of  4K magnets- with /without anticryo tests on 610

Op Issues ? nominal & ultimate & TEMA (Giorgio)

A.O.B.

| Magnets under Test from 19-02-2006 to 25-02-2006 |
| --- |
| - | Bench | Magnet | Shafts | + | Start Date | Connect Time | Cooling Time | Cold Test Time | Warming Time | Disconnect Time | End Date | Total | Signed for |  |  |
| 1 | TBA1 | MBBL2111 |  |  | 17-02-2006 | 36 h. | 20 h. | 22 h. | 15 h. | 7 h. | 21-02-2006 | 100 h. | Stripping |  |  |
| 2 | TBA2 | MBAL2130 |  |  | 20-02-2006 | 46 h. | 27 h. | 17 h. | 19 h. | 6 h. | 25-02-2006 | 115 h. | Stripping |  |  |
| 3 | TBA2 | MBAR1316 |  |  | 16-02-2006 | 21 h. | 26 h. | 16 h. | 21 h. | 8 h. | 20-02-2006 | 92 h. | Stripping |  |  |
| 4 | TBB1 | SSS093 |  |  | 18-02-2006 | 30 h. | 11 h. | 32 h. | 20 h. | 20 h. | 23-02-2006 | 113 h. | Stand By |  |  |
| 5 | TBB2 | SSS059 |  |  | 17-02-2006 | 29 h. | 6 h. | 25 h. | 11 h. | 19 h. | 21-02-2006 | 90 h. | Stripping |  |  |
| 6 | TBB2 | SSS087 |  |  | 21-02-2006 | 26 h. | 20 h. | 28 h. | 10 h. | 7 h. | 25-02-2006 | 91 h. | Stripping |  |  |
| 7 | TBC1 | SSS298 |  |  | 16-02-2006 | 19 h. | 17 h. | 90 h. | 27 h. | 12 h. | 23-02-2006 | 165 h. | Stand By |  |  |
| 8 | TBC2 | SSS060 |  |  | 15-02-2006 | 41 h. | 19 h. | 30 h. | 8 h. | 7 h. | 20-02-2006 | 105 h. | Stripping |  |  |
| 9 | TBC2 | SSS186 |  |  | 20-02-2006 | 23 h. | 16 h. | 40 h. | 6 h. | 0 h. | 24-02-2006 | 85 h. | Not Found or Thermal cycle |  |  |
| 10 | TBD1 | SSS608 |  |  | 12-02-2006 | 0 h. | 33 h. | 49 h. | 23 h. | 98 h. | 20-02-2006 | 203 h. | Stand By |  |  |
| 11 | TBD2 | SSS507 |  |  | 10-02-2006 | 51 h. | 47 h. | 75 h. | 8 h. | 62 h. | 20-02-2006 | 243 h. | Stand By |  |  |
| 12 | TBE1 | MBAL1085 |  |  | 18-02-2006 | 18 h. | 29 h. | 14 h. | 16 h. | 10 h. | 22-02-2006 | 87 h. | Stripping |  |  |
| 13 | TBE2 | MBBL1166 |  |  | 19-02-2006 | 22 h. | 23 h. | 18 h. | 15 h. | 16 h. | 23-02-2006 | 94 h. | Stripping |  |  |
| 14 | TBE2 | MBBR1312 |  |  | 15-02-2006 | 22 h. | 20 h. | 16 h. | 16 h. | 17 h. | 19-02-2006 | 91 h. | Stripping |  |  |
| 15 | TBF1 | MBBR1314 |  |  | 14-02-2006 | 26 h. | 28 h. | 32 h. | 17 h. | 8 h. | 19-02-2006 | 111 h. | Stripping |  |  |
| - | Magnet | Q1 | Q2 | Q3 | Q4 | Q5 | Q6 | Q7 | Q8 | Q9 | Q10 | Q11 | Q12 | Q13 |
| 1 | MBBL2111 | 12115.2 A. (D2_L) | 12850 A. | - | - | - | - | - | - | - | - | - | - | - |
| 2 | MBAL2130 | 11129 A. (D1-L) | 12739.6 A. (D2-L) | 12852 A. | - | - | - | - | - | - | - | - | - | - |
| 3 | MBAR1316 | 11370.2 A. (D2_U) | 12487.8 A. (D2_2) | 12668 A. (D1-U) |  | - | - | - | - | - | - | - | - | - |
| 4 | SSS093 | 11940 A. (QE_12) | 12426 A. (QE_12) | 12736 A. (Q1-12) |  | - | - | - | - | - | - | - | - | - |
| 5 | SSS059 | 11479 A. (QI_12) | 11968.6 A. (QI-34) | 12410.4 A. (QE-12) | 12563.9 A. (QI-12) |  | - | - | - | - | - | - | - | - |
| 6 | SSS087 | 12019.5 A. (QI_12) | 12061 A. (QI-12) | 12383 A. (QE-12) |  | - | - | - | - | - | - | - | - | - |
| 7 | SSS298 |  | - | - | - | - | - | - | - | - | - | - | - | - |
| 8 | SSS060 | 9577.8 A. (QE_34) | 11680.9 A. (QE_34) | 11994.3 A. (QI_12) | 12198.9 A. (QI-34) | 12386.2 A. (QE-12) | 12713.5 A. (QE_12) | 12850 A. | - | - | - | - | - | - |
| 9 | SSS186 | 10812 A. (QE-34) | 11636.8 A. (QI-12) | 11768.7 A. (QI-34) | 12037.9 A. (QI-12) | 12190.7 A. (QE_12) | 12338.5 A. (QI-12) | 12410.9 A. (QI-34) | 12469 A. (QI-34) | 12535 A. (QI-12) |  | - | - | - |
| 10 | SSS608 | 3642.9 A. (Int-MQY1) | 3779.8 A. (Int-MQY1) | 3701 A. (Int-MQY2) |  | - | - | - | - | - | - | - | - | - |
| 11 | SSS507 | 12042 A. (QI-12) | 12496.5 A. (QE_34) | 12659 A. (QI_12) |  | - | - | - | - | - | - | - | - | - |
| 12 | MBAL1085 | 11859 A. (D1_L) | 12850 A. | - | - | - | - | - | - | - | - | - | - | - |
| 13 | MBBL1166 | 11916.1 A. (D2_U) | 12402.2 A. (D2_U) | 12798 A. (D2 - U) |  | - | - | - | - | - | - | - | - | - |
| 14 | MBBR1312 | 9942.5 A. (D2_U) | 12500.7 A. (D1_U) | 12654.3 A. (D2_U) |  | - | - | - | - | - | - | - | - | - |
| 15 | MBBR1314 | 11913.3 A. (D1_L) | 12300.1 A. (D1_L) | 12490.5 A. (D2-U) |  | - | - | - | - | - | - | - | - | - |

Problems on sss298  -  CQBP failed.      +          Usual problems of  D  Cluster in Disconnect ( or connect !)