### VC- /Week 41 starting 09 October 06

### SM18 Operation Meeting (Tuesdays) 10 Oct 06

Bench status  on Monday 09-oct-2006 at:

10/9/2006 9:21:40 AM

| 10 | A1 | MBAL2336 | ICS 6 Disconnect Magnet WP07 | 298.58 |
| --- | --- | --- | --- | --- |
| 8 | A2 | MBBR2393 | ICS 3 Traveller after warm test | 296.88 |
| 5 | B1 | SSS145 | PT 6.1 Training 1 | 1.90 |
| 2 | B2 | SSS354 | PT 13.2 Resist. Meas. | 297.41 |
| 11 | C1 | SSS358 | PT 13.2 Resist. Meas. | 295.89 |
| 12 | C2 | SSS339 | Cryo problem | 296.43 |
| 6 | D1 | SSS317 | Cooling Down | 1.91 |
| 3 | D2 | SSS515 | PT 12 Warm Up | 289.1 |
| 4 | E1 | MBBR2387 | PT 6.1 Training 1 | 1.90 |
| 1 | E2 | MBBR2388 | PT 12 Warm Up | 299.65 |
| 7 | F1 | MBBR2381 | Prep 5 Cool Down | 241.61 |
| 9 | F2 | MBBR2374 | ICS 4 Final connection | 296.34 |

CONFIG :  D 6 - AS 4 -  IRSSS 2 ;

Supervisor:  Marta ;Eq support : 16-3602

16 Magnet Tests completed ( 5 Magnet Stripped )

07 Dipoles tests	(2344 ROBTC)

7 Arc-SSS  tests (many poor performing 355 ROBTC done, 354 ROBTC now)

1  500-series (515 despite  ROBTC but did not reach 12KA in 2 quenches but…)

1  600-series [666  (125 hrs)]

General Points:

- SSS339 & Q-loc & cryo problem – MRB side leak.. at weekend

- Situation from Cryogenics:  J-P Lamboy or ACR Rep.

- Situation SSSS  :D1 & D2 issues Halik Jerzy;

- A.O.B..

## Tests

| Magnets under Test from 01-10-2006 to 07-10-2006 |
| --- |
| - | Bench | Magnet | Shafts | + | Start Date | Connect Time | Cooling Time | Cold Test Time | Warming Time | Disconnect Time | End Date | Total | Signed for |  |  |
| 1 | TBA1 | MBBL1381 |  |  | 29-09-2006 | 39 h. | 26 h. | 23 h. | 15 h. | 13 h. | 04-10-2006 | 116 h. | Stand By |  |  |
| 2 | TBA2 | MBAL2337 |  |  | 28-09-2006 | 37 h. | 23 h. | 20 h. | 19 h. | 23 h. | 03-10-2006 | 122 h. | Stripping |  |  |
| 3 | TBB1 | SSS228 |  |  | 01-10-2006 | 27 h. | 14 h. | 32 h. | 9 h. | 40 h. | 06-10-2006 | 122 h. | Stand By |  |  |
| 4 | TBB1 | SSS351 |  |  | 27-09-2006 | 38 h. | 27 h. | 11 h. | 9 h. | 8 h. | 01-10-2006 | 93 h. | Stripping |  |  |
| 5 | TBB2 | SSS242 |  |  | 30-09-2006 | 3 h. | 18 h. | 14 h. | 9 h. | 24 h. | 03-10-2006 | 68 h. | Stand By |  |  |
| 6 | TBB2 | SSS354 |  |  | 03-10-2006 | 37 h. | 14 h. | 45 h. | 7 h. | 0 h. | 07-10-2006 | 103 h. | Not Found or Thermal cycle |  |  |
| 7 | TBC1 | SSS355 |  |  | 28-09-2006 | 41 h. | 33 h. | 37 h. | 8 h. | 0 h. | 03-10-2006 | 119 h. | Not Found or Thermal cycle |  |  |
| 8 | TBC1 | SSS355 |  |  | 03-10-2006 | 0 h. | 14 h. | 12 h. | 6 h. | 23 h. | 05-10-2006 | 55 h. | Stripping |  |  |
| 9 | TBC2 | SSS341 |  |  | 01-10-2006 | 29 h. | 20 h. | 27 h. | 7 h. | 22 h. | 05-10-2006 | 105 h. | Stand By |  |  |
| 10 | TBD2 | SSS515 |  |  | 02-10-2006 | 45 h. | 32 h. | 39 h. | 9 h. | 0 h. | 07-10-2006 | 125 h. | Not Found or Thermal cycle |  |  |
| 11 | TBD2 | SSS666 |  |  | 27-09-2006 | 48 h. | 17 h. | 17 h. | 12 h. | 31 h. | 02-10-2006 | 125 h. | Stand By |  |  |
| 12 | TBE1 | MBAL2344 |  |  | 28-09-2006 | 30 h. | 42 h. | 26 h. | 17 h. | 0 h. | 03-10-2006 | 115 h. | Not Found or Thermal cycle |  |  |
| 13 | TBE1 | MBAL2344 |  |  | 03-10-2006 | 0 h. | 28 h. | 14 h. | 16 h. | 19 h. | 06-10-2006 | 77 h. | Stripping |  |  |
| 14 | TBE2 | MBBL1378 |  |  | 28-09-2006 | 42 h. | 46 h. | 25 h. | 13 h. | 19 h. | 04-10-2006 | 145 h. | Stand By |  |  |
| 15 | TBF1 | MBBR2383 |  |  | 30-09-2006 | 39 h. | 25 h. | 25 h. | 19 h. | 39 h. | 07-10-2006 | 147 h. | Stand By |  |  |
| 16 | TBF2 | MBBL2178 |  |  | 29-09-2006 | 48 h. | 22 h. | 77 h. | 16 h. | 11 h. | 07-10-2006 | 174 h. | Stripping |  |  |

| - | Magnet | Q1 | Q2 | Q3 | Q4 | Q5 | Q6 | Q7 | Q8 | Q9 | Q10 | Q11 | Q12 | Q13 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | MBBL1381 | 12449 A. (D1 - L) | 12725 A. (D1 - U) | 12815.1 A. (D1_U) |  | - | - | - | - | - | - | - | - | - |
| 2 | MBAL2337 | 12243 A. (D2_L) | 12043.8 A. (D2_L) | 12850 A. | - | - | - | - | - | - | - | - | - | - |
| 3 | SSS228 | 11703.1 A. (QE_34) | 12499 A. (QI_34) | 12655.3 A. (QE_12) | 12773.9 A. (QI_12) |  | - | - | - | - | - | - | - | - |
| 4 | SSS351 | 12739.2 A. (QE_34) | 12850 A. | - | - | - | - | - | - | - | - | - | - | - |
| 5 | SSS242 |  | - | - | - | - | - | - | - | - | - | - | - | - |
| 6 | SSS354 | 10410 A. (QE_34) | 11970.8 A. (QI-12) | 12156.7 A. (QI-12) | 12248.4 A. (QE_12) | 12353.8 A. (QE_34) | 12466.7 A. (QE-12) | 12512 A. (QE-12) | 12474.8 A. (QE - 34) | 12501.7 A. (QE - 12) | 12557.4 A. (QI_34) |  | - | - |
| 7 | SSS355 | 10947.1 A. (QI_12) | 11754.9 A. (QI_12) | 12140.4 A. (QI_12) | 12350 A. (QI_12) | 12432.7 A. (QE_34) | 12506.1 A. (QE-34) | 12558.6 A. (QE-34) | 12588 A. (QI-34) | 12646.2 A. (QI_12) | 12723.6 A. (QE_12) |  | - | - |
| 8 | SSS355 | 11846 A. (QI_12) | 12142.1 A. (QI_12) |  | - | - | - | - | - | - | - | - | - | - |
| 9 | SSS341 | 12440 A. (QI_34) | 12850 A. | - | - | - | - | - | - | - | - | - | - | - |
| 10 | SSS515 | 10952 A. (QI_12) | 11853 A. (QI_12) | 11986.6 A. (QI_34) | 12120.7 A. (QI_12) | 12247.9 A. (QI_12) | 12512.2 A. (QI_34) | 12615.5 A. (QE_12) | 12607.3 A. (QE_12) | 12740.9 A. (QI_12) | 12712.1 A. (QE_34) |  | - | - |
| 11 | SSS666 | 5737.7 A. (Int_ MQM) | 5920 A. | - | - | - | - | - | - | - | - | - | - | - |
| 12 | MBAL2344 | 10979.2 A. (D1_U) | 11452.8 A. (D2_L) | 11772.3 A. (D1_L) | 11867.1 A. (D1_U) | 12029.6 A. (D2_U) | 12345.9 A. (D1_U) | 12486.9 A. (D1_L) | 11851.6 A. (D1_L) | 12151.8 A. (D1_L) |  | - | - | - |
| 13 | MBAL2344 | 12122.1 A. (D1_U) | 12689.5 A. (D2-U) |  | - | - | - | - | - | - | - | - | - | - |
| 14 | MBBL1378 | 11809 A. (D2_U) | 12475 A. (D1_L) | 12850 A. | - | - | - | - | - | - | - | - | - | - |
| 15 | MBBR2383 | 12142.8 A. (D1_U) | 12404.9 A. (D2_L) | 12768.3 A. (D2_L) |  | - | - | - | - | - | - | - | - | - |
| 16 | MBBL2178 | 9583.3 A. (D1_U) | 12002 A. (D1_U) | 12718.4 A. (D1_U) | 12850 A. | - | - | - | - | - | - | - | - | - |

Back to Homepage | For print (Test/Quench/Graph)| For print (Waiting time\Disconnect time\Graph)