### VC- /Week 4 starting   22 Jan 07

### SM18 Operation Meeting (Tuesdays) 23 Jan  07

Bench status  on Monday 22-Jan-2007 at 1/22/2007 10:23:47 AM

| 4 | A1 | MBBR2384 | PT 14 Magnet MAPS | 296.88 |
| --- | --- | --- | --- | --- |
| 12 | A2 | MBAR2326 | ICS 1 WP04 HV Test Warm | 296.88 |
| 10 | B1 | SSS361 | PT5.4: Powering Corrector EF | 1.90 |
| 2 | B2 |  |  | 297.41 |
| 11 | C1 |  |  | 295.8 |
| 5 | C2 |  |  | 296.25 |
| 6 | D1 | SSS523 | PT 12 Warm Up | 286.25 |
| 9 | D2 | SSS509 | PT 13.2 Resist. Meas. | 296.88 |
| 1 | E1 | MBAR2414 | PT 10 Min. NRJ 11850 A | 32.63 |
| 7 | E2 | MBBR2423 | ICS 1 WP04 HV Test Warm | 296.43 |
| 3 | F1 | MBAR2328 | ICS 3 Traveller after warm test | 0 |
| 8 | F2 | MBAR2408 | PT 5.2 1.5 KA Quench HF | 0 |

CONFIG :  D 6 - AS 2 -  IRSSS 4 ;

Supervisor: Marco; then, Sandrine(29/1),  Stephane(5/2), Marta(12/2), Pierre(19/2), Marco(26/2)

7  Magnet Tests completed () ;

4 Dipoles tests (2394 failed HV @CDBP, 2197 was only Cryo leak test)

1 Arc-SSS (  099 )

2 500-series ( from last year)

Situation from Cryogenics:  J-P Lamboy

Situation  all SSS  : J Halik :

No spares on 500 series so 523 ( & for remaining  500-series) problems  still imply “ use as”

General Points:

- Feb working

- Eric, Kevin, GHH, Florence, JeromeA  absent 2 Feb to 18 Feb 2007

- A.O.B

## Tests : s099 & 2394 done in 1st week. Other magnets done from last year(519,516)

2197 only cryo leak test;        so effectively only 2268 & 2407 done as real new magnet tests

| Magnets under Test from 14-01-2007 to 20-01-2007 |
| --- |
| - | Bench | Magnet | Shafts | + | Start Date | Connect Time | Cooling Time | Cold Test Time | Warming Time | Disconnect Time | End Date | Total | Signed for |  |  |
| 1 | TBA2 | MBAR2268 |  |  | 21-12-2006 | 520 h. | 75 h. | 30 h. | 18 h. | 47 h. | 19-01-2007 | 690 h. | Stripping |  |  |
| 2 | TBB1 | SSS519 |  |  | 08-12-2006 | 106 h. | 17 h. | 92 h. | 9 h. | 679 h. | 15-01-2007 | 903 h. | Stripping |  |  |
| 3 | TBB2 | SSS516 |  |  | 15-12-2006 | 53 h. | 15 h. | 41 h. | 12 h. | 448 h. | 15-01-2007 | 569 h. | Stripping |  |  |
| 4 | TBC1 | SSS099 |  |  | 11-01-2007 | 20 h. | 18 h. | 12 h. | 62 h. | 50 h. | 18-01-2007 | 162 h. | Stripping |  |  |
| 5 | TBE2 | MBBR2394 |  |  | 16-12-2006 | 546 h. | 30 h. | 41 h. | 28 h. | 128 h. | 19-01-2007 | 773 h. | Stand By |  |  |
| 6 | TBF1 | MBBL2197 |  |  | 19-12-2006 | 520 h. | 23 h. | 9 h. | 20 h. | 164 h. | 19-01-2007 | 736 h. | Stripping |  |  |
| 7 | TBF2 | MBAR2407 |  |  | 19-12-2006 | 496 h. | 24 h. | 28 h. | 19 h. | 97 h. | 16-01-2007 | 664 h. | Stripping |  |  |

| - | Magnet | Q1 | Q2 | Q3 | Q4 | Q5 | Q6 | Q7 | Q8 | Q9 | Q10 | Q11 | Q12 | Q13 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | MBAR2268 | 11916.5 A. (D2_L) | 12507.6 A. (D1_L) | 0 A. (No Data) | 12849.7 A. (D2_L) |  | - | - | - | - | - | - | - | - |
| 2 | SSS519 | 60 A. (No Data) | 8905.3 A. (QE_34) | 10002.9 A. (QI_12) | 10351.9 A. (QE_12) | 10485.5 A. (QI_34) | 10527.7 A. (QI_12) | 10579.8 A. (QE_34) | 10619 A. (QI-34) | 10682 A. (QI_12) | 10710.3 A. (QI_12) | 10732.1 A. (QI_12) | 10826.1 A. (QI_12) | 10879 A. (QE_34) | 10908.2 A. (QE_12) | 10921 A. (QI_12) | 10913.3 A. (QE_12) | 10968.9 A. (QI_12) | 10989.2 A. (QI_34) | 10968 A. (QI_34) | 11000 A. (No Data) | 11000 A. (No Data) |  |
| 3 | SSS516 | 11646 A. (QI_34) | 11783 A. (QE_12) | 12040.1 A. (QE_12) | 12248 A. (QE_34) | 12404 A. (QI_12) | 12511 A. (QE_12) | 12684 A. (QI_12) | 12774 A. (QE_34) | 12847.1 A. (QI-12) | 12851 A. | - | - | - |  |  |  |  |  |  |  |  |  |
| 4 | SSS099 | 12471 A. (QI_34) | 12850 A. | - | - | - | - | - | - | - | - | - | - | - |  |  |  |  |  |  |  |  |  |
| 5 | MBBR2394 |  | - | - | - | - | - | - | - | - | - | - | - | - |  |  |  |  |  |  |  |  |  |
| 6 | MBBL2197 |  | - | - | - | - | - | - | - | - | - | - | - | - |  |  |  |  |  |  |  |  |  |
| 7 | MBAR2407 | 11657.8 A. (D1_U) | 12258 A. (D1_L) | 12641.3 A. (D2_L) | 0 A. (No Data) |  | - | - | - | - | - | - | - | - |  |  |  |  |  |  |  |  |  |

Back to Homepage | For print (Test/Quench/Graph)| For print (Waiting time\Disconnect time\Graph)

TERMINATION COUNTER - 2007

| No | MAGNET | BENCH | ARRIVAL | DEPARTURE | Comments |
| --- | --- | --- | --- | --- | --- |
| 1 | 2414 | E1 | 12-12-2006 |  |  |
| 2 | 2408 | F2 | 16-01-2007 |  |  |
| 3 | 2423 | E2 | 19-01-2007 |  |  |
| 4 | 2328 | F1 | 19-01-2007 |  |  |
| 5 | 2425 |  |  |  |  |
| 6 | 2424 |  |  |  |  |
| 7 | 2326 (MM) |  |  |  |  |
| 8 | 2267 (MM) |  |  |  |  |
| 9 | 2263 |  |  |  |  |
| 10 | 2426 |  |  |  |  |
| 11 | 2324 |  |  |  | NC on capillary “might” come again |
| 12 | 2790 |  |  |  | Spare |
| 13 | 2624 |  |  |  | Spare |
| 14 | 2598 |  |  |  | Spare |
| 15 | 2420 |  |  |  | Spare |
| 16 | 2419 |  |  |  | Spare |
| 17 | 2418 |  |  |  | Spare |
| 18 | 2399(MM) |  |  |  | Spare |
| 19 | 2551 |  |  |  | Spare |
| 20 | 2739 |  |  |  | Spare |

12 of  20 Dipoles for completion of Tunnel                            Updated : January 31, 2007

Note :

1)   The red line shows the completion of magnets for tunnel.

2)   MBBR 2394 is under investigation for HV problem at Cold (Richard) .  It will be replaced by a spare if this problem could’nt be solved.

3)   One of  xxxx will replace 2324 ?

SICK DIPOLES

| No | MAGNET | Problem due to |
| --- | --- | --- |
| 1 | 2394 | HV at Cold |
| 2 | 1334 | CDBP: QH Vs Gnd |

TERMINATION COUNTER - 2007

| 23 | SSS 523 | D1 | 10-01-2007 |  | ?? correctors ?? MQ int-turn short ? |
| --- | --- | --- | --- | --- | --- |
| 24 | SSS 531 |  |  |  | 19-01-2007* |
| 25 | SSS 529 |  |  |  | 24-01-2007* |
| 26 | SSS 530 |  |  |  | 01-02-2007* |
| 27 | SSS 361 | B1 | 16-01-2007 |  |  |
| 28 | SSS 356 |  |  |  | 23-01-2007* |
| 29 | SSS 374 |  |  |  | 26-01-2007* |

7 of  7 SSSs for completion of Tunnel                                    Updated : January 31, 2007

* Expected Arrival Date ( Bldg 904 information)

SICK SSS

| No | MAGNET | Problem due to |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |

| Date | Bench | Problem | Type | Application/ soft | Action/advise |
| --- | --- | --- | --- | --- | --- |
| Wednesday_24_M | TBB1 | SSS361: While launching the MM2 power supply communication error has occurred. | MTM |  | Guy informed, he will check it & also he will re- launch the test |
| Wednesday_24_A | TBF1 | MB2328: MB detrained during second training by 324 Amp. | MTM |  | As per the de-training rules since value is still >12000 A so we can follow the normal training rule chart. Hence PT8, PT9 and then warm up quench. |
| Thursday_25_M | TBB1 | Could not launch MM. MMP Error message "You need a power supply!" The PLCSE on all clusters not working. | MTM |  | Guy informed about MM problems. He found that the water PLC went to standby mode. Solved. |
| Thursday_25_M | TBF1 | MB2328: OP team tried to reset TEMA on F1. Error message "...... UDF socket" | AB/CO | TEMA | Giorgio informed about TEMA problem.Solved |
| Thursday_25_M | All | Problem with e-logbook and e-traveller (Jurek could not sign it). |  |  | Solved by J.M Elyn (e-logbook) and Giorgio’ |
| Friday_26_A | TBA2 | MB2326: Powering of CD EF corrector in the dipole. Inductance value missing. | MTM |  | Stéphane and Guy contacted. Giorgio will power the correctors Monday. |
| Friday_26_A | TBE1 | MB2424: During LF heater discharge (IAP at warm), VT_anode, VT_cathode errors (-1 V). | MTM |  | Salem found that : the connector were connected wrongly the dessicant bag was present in the IFS box. |
| Friday_26_A | TBF2 | MB2267: Magnet connected by MTM team. No WP04 done. | MTM |  | Stéphane asked to go on and check fater the connection the electrical integrity. |